NATIONAL SOCIAL SECURITY FUND · UGANDA

NSSF SaveQuest

Part A — Project Budget

#WeBelieveInU · Save For Your Dream

# NSSF SaveQuest — Part A: Project Budget

Prepared for: National Social Security Fund (NSSF) Uganda — www.nssfug.org

Prepared by: [Your Organisation Name]

Date: June 2026

Classification: Confidential — For NSSF Internal Review

## A.1 Executive Budget Summary

This budget covers adaptation of a proven Telegram Mini App engagement platform (currently deployed as URAPearls for Uganda Revenue Authority) into NSSF SaveQuest — a gamified member engagement, financial literacy, and voluntary savings activation platform aligned with Vision 2035 (50:50:95).

\USD at ~UGX 3,700. Exchange rate to be fixed at contract signing.*

### Recommended Presentation Options

## A.2 Phase 0 — Discovery & Co-design (6 weeks) — UGX 85,000,000

Deliverables: Signed-off requirements, governance model, risk register, phase gate criteria.

## A.3 Phase 1 — Interactive Prototype (10 weeks) — UGX 195,000,000

Deliverables: Clickable prototype on Telegram, prototype paper, executive demo for Board/EXCO.

## A.4 Phase 2 — Full Platform Adaptation (20 weeks) — UGX 520,000,000

## A.5 Phase 3 — NSSF Systems Integration (12 weeks) — UGX 280,000,000

## A.6 Phase 4 — Content & Financial Literacy (16 weeks) — UGX 185,000,000

## A.7 Phase 5 — Pilot Programme (12 weeks) — UGX 145,000,000

Includes: field activations, trainer-of-trainers, 50,000 target users, analytics, evaluation report.

## A.8 Phase 6 — National Rollout — UGX 165,000,000

## A.9 Year 1 Operations & Support — UGX 220,000,000

## A.10 Payment Schedule (Option C — Full Year 1)

## A.11 Cost Advantage vs. Greenfield

## A.12 Exclusions

- NSSF internal staff time

- Third-party API licensing fees charged directly by vendors

- Physical event venues beyond launch campaign scope

- Legal registration of new trademarks (NSSF to own all IP)

- Hardware devices for members

See also: `export/csv/` for spreadsheet versions of this budget.

CONFIDENTIAL — For NSSF Internal Review Only